Applying Roles

The Scrum-Agile team consisted of the Product Owner, Scrum Master, and Development Team.

- Product Owner — prioritized the backlog and ensured the team focused on features with the highest business value, such as user booking and destination search.

- Scrum Master — facilitated sprint planning, standups, and retrospectives while removing blockers.

- Development Team — implemented and tested features incrementally.

Each role contributed directly to project success by maintaining structure, collaboration, and delivery focus.

Completing User Stories

Agile supported user story completion by breaking work into manageable sprint tasks. This iterative approach allowed progress tracking and faster feedback.

Example user story breakdown:

- Story: "As a traveler, I want to search destinations"

- Frontend UI design and implementation

- Backend API integration

- Testing and quality assurance

Handling Interruptions

During development, requirements shifted when stakeholders requested a mobile-friendly booking interface. Using Agile, the backlog was reprioritized and the team adjusted in the next sprint instead of disrupting the entire project timeline. This flexibility significantly reduced delays.

Agile Advantage: Sprint-based planning allowed the team to absorb scope changes without derailing delivery timelines.

Communication

Communication occurred through daily standups, sprint planning, and backlog refinement sessions. These ceremonies ensured early identification of blockers and promoted team-wide transparency.

Example standup exchange:

Developer: "The API integration is blocked due to authentication issues."

Scrum Master: "I'll coordinate with infrastructure to resolve it."

This communication was effective because it identified blockers early and promoted transparency across the team.

Organizational Tools

The team leveraged industry-standard Agile tools and ceremonies to maintain visibility and accountability throughout the project.

| Tool / Ceremony | Purpose |
| --- | --- |
| Jira | Backlog management, sprint boards, and user story tracking |
| Burndown Charts | Measured sprint velocity and remaining work |
| Sprint Reviews | Demo completed work and gather stakeholder feedback |
| Retrospectives | Reflect on team process and identify improvements |

Evaluating Agile Process

The Agile process improved flexibility, collaboration, and incremental delivery throughout the SNHU Travel project. For this project, Agile was the best approach because changing client requirements required iterative adjustments.

| ✔ Advantages | ✘ Disadvantages |
| --- | --- |
| - Faster feedback loops - Adaptability to changing requirements - Stronger team communication - Incremental value delivery | - Risk of scope creep - Requires constant stakeholder involvement - Difficult to estimate timelines upfront - Demands strong team commitment |

Overall, Agile's iterative nature made it the ideal methodology for the SNHU Travel project — enabling the team to deliver value continuously while staying aligned with evolving stakeholder needs.